PostgreSQL to ApsaraDB RDS

Dump and Restore Migration Runbook

A reusable procedure for self-managed PostgreSQL running in Docker

Written from the KLIP staging migration of 13 August 2026: self-managed PostgreSQL 14.23 to ApsaraDB RDS for PostgreSQL 18.3, 1 GB across 119 tables, completed with zero data differences. Every trap marked in red is something that actually went wrong or was caught one step before it did.

# 1. When to use this document

This is the dump-and-restore path. It takes a maintenance window and copies the database in one shot. Its sibling document covers Alibaba DTS, which syncs continuously and needs near-zero downtime.

Decide before preparing anything. DTS requires a PostgreSQL restart to change wal_level; dump and restore does not.

| Use dump / restore when | Use DTS when |
| --- | --- |
| A 30-60 minute window is acceptable | Downtime must be near zero |
| Database is small (under a few GB) | A dump would take hours |
| Source host is fragile or memory constrained | Source has headroom for logical decoding |
| You want the fewest moving parts | Continuous sync until cutover is required |

For reference: the KLIP database was 1043 MB. The dump took 15 seconds, the restore 9.7 seconds and ANALYZE 7 seconds. The window was dominated entirely by verification and by finding which configuration file the application actually read - not by moving data. Budget your time accordingly.

# 2. The one habit that prevents most failures

Never paste a placeholder. Three separate times during the KLIP migration a value like <DTS_CIDR>, <USER> or <your-endpoint> was pasted literally into a shell or a configuration file. Two of them produced no error at all - PostgreSQL accepts hostnames in pg_hba.conf, so a placeholder parses cleanly and simply matches nothing.

Instead, read every value from the file that already holds it, once per session:

cd /opt/<app>

RDS_HOST=$(grep -E '^DB_HOST=' .env | cut -d= -f2-)

RDS_USER=$(grep -E '^DB_USER=' .env | cut -d= -f2-)

RDS_DB=$(grep   -E '^DB_NAME=' .env | cut -d= -f2-)

RDS_PW=$(grep   -E '^DB_PASSWORD=' .env | cut -d= -f2-)

echo "target = $RDS_USER@$RDS_HOST/$RDS_DB"

Then define shell functions so no connection string is ever retyped:

S() { docker run --rm -e PGPASSWORD="$SRC_PW" postgres:18 \

psql -h "$SRC_HOST" -p "$SRC_PORT" -U "$SRC_USER" -d "$SRC_DB" -t -A "$@"; }

R() { docker run --rm -e PGPASSWORD="$RDS_PW" postgres:18 \

psql -h "$RDS_HOST" -U "$RDS_USER" -d "$RDS_DB" -t -A "$@"; }

TRAP Long multi-line pastes get mangled by terminals. Several commands during the KLIP run were corrupted mid-paste, and one pasted its own previous output back into the shell. Prefer single-line commands, or write a file with printf and run it.

Use a client container matching the DESTINATION major version (postgres:18 above), not the source. pg_dump and pg_restore are forward-compatible in that direction; the reverse is not guaranteed. Running the client in Docker also avoids installing anything on the host.

# 3. Phase 0 - Target decisions

## 3.1 Engine version

Choose the newest supported major version, not the version you are migrating from. Matching the source only buys another migration later. PostgreSQL 14 reaches end of life in November 2026; a migration to 14 in 2026 would need repeating within two years.

Rehearse the version jump locally before committing. Restore a production-like dump into the target major version in a throwaway container and compare behaviour. For KLIP the PG14 to PG18 rehearsal compared collation, sort order, JSONB handling, regex, numeric formatting and all 296 indexes, and found no differences.

Check the default timezone of the target engine at the same time - see section 5. A managed instance often does not default to UTC, and that difference is silent until long after cutover.

## 3.2 Instance size

Size for CPU, not storage. Storage is almost never the constraint for an application database of this size.

KLIP was provisioned at 4 vCPU / 8 GB and turned out to be CPU-bound: under four concurrent page loads the console showed CPU pinned at 100% while IOPS ran at 0.8% of provisioned and temp-file usage was flat zero. A query measured at 314 ms in isolation took 23 seconds with eight others competing.

CHECK If the application does heavy per-row work (JSONB extraction, regex, correlated subqueries), assume CPU-bound and size accordingly. Check the monitoring graphs an hour after cutover: CPU, IOPS, temp-file bytes and memory. They tell you which dial to turn.

## 3.3 Edition

Basic Edition is a single node with no standby. It is cheaper and fine for staging, but note two consequences: there is nothing to fail over to, and a specification change restarts the database outright rather than switching to a standby. Plan resizes into a maintenance window.

# 4. Phase 1 - Identify the real source

This phase exists because of a specific near-miss. Do not skip it, even if you are certain you know where the data lives.

The KLIP backend host ran a local klip-postgres container AND connected to a separate database server. The local container looked authoritative - right name, right database, right tables - but was a stale fork, 3 migrations behind, with 6780 contracts against the real 7039. Dumping it would have migrated a stale database that still passed every internal consistency check.

TRAP A container named after your application on the application host is not proof it holds your data. Verify from the running process, not from the container list.

The only authoritative answer comes from the running application container:

docker inspect <app>-backend --format '{{range .Config.Env}}{{println .}}{{end}}' \

| grep -E '^DB_(HOST|PORT|NAME|USER)='

Then compare every candidate side by side before choosing:

Q="SELECT 'version', substring(version() from 'PostgreSQL [0-9.]+')

UNION ALL SELECT 'size',    pg_size_pretty(pg_database_size(current_database()))

UNION ALL SELECT 'tables',  COUNT(*)::text FROM information_schema.tables

WHERE table_schema='public' AND table_type='BASE TABLE'

UNION ALL SELECT 'max_migration', COALESCE(MAX(filename),'(none)') FROM schema_migrations

UNION ALL SELECT 'rowcount_key_table', COUNT(*)::text FROM <your_biggest_table>;"

Run it against each candidate. The real source is the one the application container points at - confirm its row counts are the highest and its migration number the newest. If they are not, stop and find out why before migrating anything.

# 5. Phase 2 - Pre-flight assessment

All read-only. Run against the confirmed source and the empty target.

## 5.1 Schemas - do not assume "public"

pg_dump dumps every non-system schema, not just public. KLIP carried a second schema of 37 tables alongside public's 82, so the dump contained 119 tables. A completeness gate written against 82 would have failed a perfectly good dump.

SELECT table_schema, COUNT(*) FROM information_schema.tables

WHERE table_type='BASE TABLE'

AND table_schema NOT IN ('pg_catalog','information_schema')

GROUP BY 1 ORDER BY 1;

## 5.2 Extensions must exist on the target

SELECT extname, extversion FROM pg_extension ORDER BY 1;

Compare source and target. Minor version differences are normal and usually benign, but note them now so they do not look like defects during verification. On KLIP, pgcrypto 1.3 to 1.4 added one function, which showed up later as an unexplained function-count mismatch.

### Server timezone - compare source and target

Run on BOTH servers before you dump. This is the single most expensive check in this document to skip.

SHOW TimeZone;

A `timestamp without time zone` column stores whatever the server clock says. If the two servers differ, the same CURRENT_TIMESTAMP writes a different instant on each side, every naive column silently changes meaning at the cutover instant, and nothing in the data records which era a row belongs to.

TRAP Encountered in practice, and not cheaply. A self-managed source running UTC was migrated to ApsaraDB RDS, which defaults to Asia/Jakarta. 132 naive timestamp columns across 64 tables changed meaning at the cutover. Nobody noticed for two weeks, because ordering within the new era still looked correct - it surfaced only when an integration compared an import timestamp against the real clock and found it seven hours in the future.

Set the target to match the source BEFORE cutover. At that point it is a parameter-group change costing nothing. Afterwards it means a one-time offset correction across every naive column in every table, which has to run exactly once - a second run corrupts the data again.

CHECK Rows written on each side are distinguishable if you need to repair later: the application is stopped across the cutover, so a gap appears between the last pre-cutover value and the first post-cutover one. Confirm that band is empty before correcting anything.

## 5.3 Target account privileges

SELECT current_user, rolsuper, rolcreatedb FROM pg_roles WHERE rolname=current_user;

Managed RDS accounts are typically NOT superuser. That is fine - always restore with --no-owner --no-privileges - but it means extension creation may be restricted. Confirm you can create the extensions you need before you drop anything.

## 5.4 Scheduled writers

Anything that writes during or after the dump is data you will lose at cutover. Check host cron, application schedulers and external import jobs.

crontab -l 2>/dev/null | grep -viE '^\s*#'

ls -la /etc/cron.d/

docker logs <app>-backend 2>&1 | grep -i 'schedule'

## 5.5 Disk headroom

df -h /opt

# 6. Phase 3 - Freeze and dump

The window opens here. Nothing in this phase touches the target, so everything up to the end of Phase 5 is reversible by simply restarting the application on the old database.

## 6.1 Stop the application

docker stop <app>-backend

date   # record it - you will want this later

pg_dump takes a consistent snapshot, so a dump taken while the application runs is internally consistent. The problem is not consistency, it is that every write after the dump begins is silently lost at cutover. Stop the writers.

## 6.2 Confirm the source is idle

SELECT pid, usename, application_name, client_addr, state, LEFT(query,60)

FROM pg_stat_activity

WHERE datname='<db>' AND pid <> pg_backend_pid();

An idle interactive psql session is harmless. An "idle in transaction" session or anything actively writing is not - resolve it before dumping.

## 6.3 Capture the baseline BEFORE dumping

This is what you will verify the restore against. Write it to files, not to the terminal - the window will be long and the scrollback will be lost.

# row counts for every table in every schema

S -c "SELECT table_schema||'.'||table_name||'='||

(xpath('/row/c/text()', query_to_xml(

format('SELECT COUNT(*) AS c FROM %I.%I', table_schema, table_name),

false, true, '')))[1]::text

FROM information_schema.tables

WHERE table_type='BASE TABLE'

AND table_schema NOT IN ('pg_catalog','information_schema')

ORDER BY 1;" > backups/SOURCE_ROWS.txt

# sequence values - the classic silent failure

S -c "SELECT schemaname||'.'||sequencename||'='||COALESCE(last_value::text,'unset')

FROM pg_sequences

WHERE schemaname NOT IN ('pg_catalog','information_schema')

ORDER BY 1;" > backups/SOURCE_SEQS.txt

TRAP Beware id columns that are UUID, not integer. A baseline query using MAX(id) will abort the entire statement and silently leave you with an empty baseline file. Always check the file is non-empty before proceeding.

## 6.4 Dump

docker run --rm -e PGPASSWORD="$SRC_PW" -v /opt/<app>/backups:/b postgres:18 \

pg_dump -h "$SRC_HOST" -p "$SRC_PORT" -U "$SRC_USER" -d "$SRC_DB" \

-Fc --no-owner --no-privileges -f /b/cutover.dump

Custom format (-Fc) is required: it compresses, it allows parallel restore, and it can be inspected without being applied. --no-owner and --no-privileges are what let a non-superuser restore it.

## 6.5 Verify the dump before trusting it

A truncated dump that restores "successfully" into an emptied target is the one failure mode that loses data. This check costs seconds.

ls -lh /opt/<app>/backups/cutover.dump

docker run --rm -v /opt/<app>/backups:/b postgres:18 \

pg_restore -l /b/cutover.dump | grep -c 'TABLE DATA'

CHECK The TABLE DATA count must equal the total number of base tables across ALL schemas from step 5.1. pg_dump emits an entry even for empty tables, so the match should be exact.

# 7. Phase 4 - Prepare the target

First destructive step, and the first that touches the target. Everything before this was read-only.

## 7.1 Never blindly drop every schema

Managed RDS instances may carry provider-owned management schemas that must survive. List what exists before dropping anything, and drop only the schemas your dump replaces.

R -c "SELECT nspname, pg_get_userbyid(nspowner) FROM pg_namespace

WHERE nspname NOT LIKE 'pg_%' AND nspname <> 'information_schema' ORDER BY 1;"

## 7.2 Wipe and recreate

R -c "DROP SCHEMA IF EXISTS <other_schema> CASCADE;" \

-c "DROP SCHEMA IF EXISTS public CASCADE;" \

-c "CREATE SCHEMA public;" \

-c "GRANT ALL ON SCHEMA public TO $RDS_USER;" \

-c "GRANT ALL ON SCHEMA public TO public;"

TRAP DROP SCHEMA public CASCADE also drops every extension installed into it. The cascade notice lists them. Recreate them explicitly and verify before restoring - if the account cannot create an extension, you want to find out now, not halfway through a restore.

## 7.3 Recreate extensions and gate on it

R -c "CREATE EXTENSION IF NOT EXISTS pg_trgm;" \

-c "CREATE EXTENSION IF NOT EXISTS pgcrypto;" \

-c 'CREATE EXTENSION IF NOT EXISTS "uuid-ossp";'

R -c "SELECT COUNT(*) FROM pg_extension

WHERE extname IN ('pg_trgm','pgcrypto','uuid-ossp');"

If the count is short, stop and enable the missing extension from the cloud console before restoring.

## 7.4 Write the phase as a gated script

Encode the preconditions as shell gates so the sequence stops itself rather than proceeding on a bad assumption. On the KLIP run the gates fired twice - once on a wrong table count, once on a wrong password reaching a container already pointed at the new database - and prevented both from becoming incidents.

TD=$(docker run --rm -v /opt/<app>/backups:/b postgres:18 \

pg_restore -l /b/cutover.dump | grep -c 'TABLE DATA')

echo "GATE 1: TABLE DATA = $TD (need <N>)"

if [ "$TD" -ne <N> ]; then echo ">>> STOP"; else

# ... wipe, extensions, GATE 2, restore ...

fi

# 8. Phase 5 - Restore and ANALYZE

docker run --rm -e PGPASSWORD="$RDS_PW" -v /opt/<app>/backups:/b postgres:18 \

pg_restore -h "$RDS_HOST" -U "$RDS_USER" -d "$RDS_DB" \

--no-owner --no-privileges -j 4 /b/cutover.dump \

> /opt/<app>/backups/restore.log 2>&1

echo "exit=$?"

grep -ci 'pg_restore: error' /opt/<app>/backups/restore.log

Keep the full log. A small number of errors can be benign (comments on objects the account does not own), but read each one rather than waving it through. A clean run reports exit 0 and zero errors.

## 8.1 ANALYZE is not optional

R -c "ANALYZE;"

TRAP A freshly restored database has NO statistics. Query plans chosen without them are catastrophically wrong - a restored KLIP dump measured roughly 6x slower than the same data with statistics. If you skip this, you will spend the next hour investigating a performance regression that does not exist.

# 9. Phase 6 - Verification

Verify before any traffic reaches the target. Row counts alone are not enough - they miss materialized views, sequence values, constraints and index definitions, each of which fails in its own quiet way.

Generate the same output on both sides and diff. Identical output is the standard; anything else must be explained, not accepted.

| Object | Why it matters | How it fails silently |
| --- | --- | --- |
| Row counts, all schemas | The obvious check | Misses non-table objects entirely |
| Sequence last_value | Restores via setval | Looks perfect until the first insert hits a duplicate key |
| Materialized views | Restored by REFRESH | BASE TABLE row counts do not cover them; an empty matview breaks readers with no error |
| Index definitions (full text) | Performance and uniqueness | A missing unique index admits duplicate data |
| Constraints | This is your validation layer | Missing CHECK/FK constraints admit invalid data indefinitely |
| Triggers | Derived columns, audit rows | Silently stop firing |
| Columns with nullability | Schema drift | Type changes surface as runtime errors much later |
| Functions (excluding extension-owned) | Application logic in SQL | Missing function is a hard error, but only on the path that calls it |

## 9.1 The comparison pattern

B=/opt/<app>/backups

for n in ROWS SEQS IDX COLS CONS TRIG FUNC MATVIEW; do

eval "q=\$Q$n"

S -c "$q" > $B/S_$n.txt

R -c "$q" > $B/R_$n.txt

if diff -q $B/S_$n.txt $B/R_$n.txt >/dev/null;

then echo "$n IDENTICAL";

else echo "$n DIFFERS"; fi

done

## 9.2 Two differences that are expected, not defects

When the target is a newer major version, two categories of difference are normal. Both cost real time on a first migration if you have not seen them before.

- PostgreSQL 18 materializes every NOT NULL as a row in pg_constraint with contype = 'n'. PostgreSQL 14 stores it only in pg_attribute.attnotnull. KLIP saw 500 extra constraint rows on the target from this alone. Exclude contype = 'n' to compare like with like, and confirm the diff contains only additions, no deletions.

- Extension minor-version upgrades add functions. pgcrypto 1.3 to 1.4 added fips_mode, which appeared as an unexplained function count of 95 against 94. Compare your own functions separately from extension-owned ones - join pg_depend with deptype = 'e' to tell them apart.

CHECK KLIP final state: 119 tables, 9 sequences, 494 index definitions, 1728 columns, 262 constraints, 20 triggers, 1 materialized view with matching row count, 17 application functions - all identical.

## 9.3 A note on query capture

If you use pg_stat_activity to inspect queries during verification, note that query text is truncated at track_activity_query_size (4 kB by default). A captured statement may look complete and still be cut off mid-token, which will fail to parse if you try to EXPLAIN it.

# 10. Phase 7 - Cut over the application

The database is proven. What remains is pointing the application at it, and this is where the KLIP window actually went - not on data.

## 10.1 Find which file the application really reads

Docker Compose resolves database settings from more than one place, and they do not have equal weight:

- The project .env supplies variable substitution for ${VAR} in the compose YAML.

- env_file entries set variables inside the container.

- An environment: block in the YAML overrides env_file.

KLIP had DB_HOST and DB_PORT coming from the project .env through an environment: block, while DB_NAME, DB_USER and DB_PASSWORD came from a different .env through env_file. Editing either file alone produced a half-migrated configuration.

CHECK Set the values in BOTH files. It removes the precedence question entirely, and it removes the landmine of two files disagreeing about which database is live.

Compose stamps the answer onto every container it creates:

docker inspect <app>-backend \

--format '{{index .Config.Labels "com.docker.compose.project.config_files"}}'

## 10.2 Recreate, do not restart

TRAP docker start and docker restart reuse the environment baked into the container at creation time. After changing any .env you MUST recreate, or the container will keep using the old database while the configuration files claim otherwise. This produced a rollback on the KLIP project that appeared to work but had not actually taken effect.

docker compose -f docker-compose.backend.yml up -d --force-recreate backend

## 10.3 Gate on what the container actually received

docker inspect <app>-backend --format '{{range .Config.Env}}{{println .}}{{end}}' \

| grep -E '^DB_'

Check every value, especially the password. On KLIP this gate caught a container correctly pointed at the new host but still carrying the old password - an authentication failure caught before it reached the logs.

TRAP Passwords containing # need care. Compose treats # as a comment only when preceded by whitespace, so Postgres#123 survives unquoted - but verify it rather than assuming, because the failure mode is an opaque authentication error.

# 11. Phase 8 - Post-cutover validation

- Read the startup logs. Confirm migrations ran clean and the application connected.

- Re-check row counts on the target after startup. Many applications seed default data on boot; confirm it did not overwrite real rows. KLIP seeded default users on every start - the user count was verified unchanged at 39.

- Open the application and click through the pages that aggregate the most data. Compare figures against what you saw before the window.

- Watch the cloud monitoring graphs for an hour: CPU, IOPS, temp-file bytes, memory, connections.

TRAP Do not judge performance from the first minutes after startup. A cold instance running several cache warmers concurrently will produce alarming numbers that mean nothing. KLIP recorded a 34.5 second warm-up which turned out to be cold cache plus four concurrent warmers - the same work in steady state was far cheaper.

## 11.1 If it is slow, measure before tuning

The settings table will suggest plausible culprits. Test them instead of acting on them. On KLIP two obvious suspects were both wrong:

- work_mem was 16x smaller on the target (4 MB against 64 MB). Temp-file usage was flat zero and the sorts were 25 kB - it never bound.

- jit was on before and off after. Enabling it recovered about 30 ms out of 300, while on the old server JIT compilation had been costing 25 ms of a 648 ms query.

The same query measured 648 ms on the old PostgreSQL 14 server and 314 ms on RDS PostgreSQL 18. The database was faster per query; the instance simply had fewer cores than the concurrent workload needed. Isolate one query, run it on both databases with EXPLAIN (ANALYZE, BUFFERS), and let the numbers decide.

echo "=== OLD ==="; S -f /t.sql | grep -iE 'Execution Time|Sort Method|JIT'

echo "=== NEW ==="; R -f /t.sql | grep -iE 'Execution Time|Sort Method|JIT'

Read the monitoring graphs together, not individually. CPU at 100% with IOPS at 1% and temp files at zero means compute-bound: buy cores or reduce work. High temp-file bytes means memory. High IOPS with low CPU means storage.

# 12. Rollback

Write the rollback as a standalone script that sets explicit values. Do not depend on backup copies of configuration files - during the KLIP run a backup file was overwritten after the change had been applied, so restoring from it would have pointed back at the NEW database while looking like a rollback.

#!/bin/sh

set -e

cd /opt/<app>

sed -i -e 's|^DB_HOST=.*|DB_HOST=<old-host>|' \

-e 's|^DB_PORT=.*|DB_PORT=<old-port>|' \

-e 's|^DB_PASSWORD=.*|DB_PASSWORD=<old-password>|' backend/.env

sed -i -e 's|^DB_HOST=.*|DB_HOST=<old-host>|' \

-e 's|^DB_PORT=.*|DB_PORT=<old-port>|' \

-e 's|^DB_PASSWORD=.*|DB_PASSWORD=<old-password>|' .env

docker compose -f docker-compose.backend.yml up -d --force-recreate backend

echo "ROLLED BACK to <old-host>"

Write the forward script at the same time, so the move is reversible in both directions.

CHECK Keep the old database running and untouched until the application has completed a full business day on the new one - including every scheduled import and nightly job. Those code paths are not exercised by clicking through the UI.

Note that placing credentials in a script on disk is only acceptable because they already sit in plaintext in the .env files beside it. Rotate the old server's password when you retire it.

# 13. Traps encountered in practice

Every item below cost time on a real migration.

| Trap | Consequence | Prevention |
| --- | --- | --- |
| Placeholder pasted literally | Silent no-match, or a hostname that never resolves | Source every value from the file that holds it |
| Dumped the wrong database | Migrating a stale fork that passes every internal check | Confirm from docker inspect of the running app |
| Counted only the public schema | Completeness gate rejects a valid dump | Count base tables across all non-system schemas |
| Client version older than target | Restore may fail or subtly misbehave | Run the client container at the destination version |
| Target timezone differs from source | Every naive timestamp silently changes meaning at cutover; found two weeks later | SHOW TimeZone on both before dumping |
| Skipped ANALYZE | Roughly 6x slowdown, mistaken for a regression | ANALYZE immediately after restore |
| Verified only row counts | Missing sequences, matviews, constraints | Diff eight object classes, not one |
| DROP SCHEMA public removed extensions | Restore fails midway on a non-superuser account | Recreate and gate on extension count first |
| docker start after editing .env | Container keeps the old database silently | Always up -d --force-recreate |
| Edited only one .env of two | Half-migrated configuration | Set both files identically |
| Rollback depended on backup files | Backup overwritten; rollback restores the wrong target | Standalone script with explicit values |
| Judged speed from startup warm-up | Chasing a regression that does not exist | Measure in steady state |
| Tuned settings from the settings table | Hours lost on non-causes | Isolate one query and A/B it |
| MAX(id) on a UUID column | Whole baseline query aborts, file left empty | Check baseline files are non-empty |
| Long multi-line paste | Command corrupted mid-paste | Single-line commands, or write a file |

# 14. Appendix A - Verification queries

Substitute nothing; these run as written against any PostgreSQL database.

### Row counts, all schemas

SELECT table_schema||'.'||table_name||'='||

(xpath('/row/c/text()', query_to_xml(

format('SELECT COUNT(*) AS c FROM %I.%I', table_schema, table_name),

false, true, '')))[1]::text

FROM information_schema.tables

WHERE table_type='BASE TABLE'

AND table_schema NOT IN ('pg_catalog','information_schema')

ORDER BY 1;

### Sequences

SELECT schemaname||'.'||sequencename||'='||COALESCE(last_value::text,'unset')

FROM pg_sequences

WHERE schemaname NOT IN ('pg_catalog','information_schema')

ORDER BY 1;

### Index definitions

SELECT schemaname||'.'||indexname||' :: '||indexdef FROM pg_indexes

WHERE schemaname NOT IN ('pg_catalog','information_schema') ORDER BY 1;

### Constraints, excluding PostgreSQL 18 not-null rows

SELECT n.nspname||'.'||c.conrelid::regclass::text||'.'||c.conname||' '||c.contype::text

FROM pg_constraint c JOIN pg_namespace n ON n.oid=c.connamespace

WHERE n.nspname NOT IN ('pg_catalog','information_schema')

AND c.contype::text <> 'n'

ORDER BY 1;

Note contype must be cast to text: PostgreSQL 18 makes text || "char" ambiguous, and the unpatched form fails on the newer side while succeeding on the older one - producing a diff that looks like 262 missing constraints.

### Application functions, excluding extension-owned

SELECT n.nspname||'.'||p.proname||'('||pg_get_function_identity_arguments(p.oid)||')'

FROM pg_proc p JOIN pg_namespace n ON n.oid=p.pronamespace

WHERE n.nspname NOT IN ('pg_catalog','information_schema')

AND NOT EXISTS (SELECT 1 FROM pg_depend d

WHERE d.objid=p.oid AND d.deptype='e')

ORDER BY 1;

### Triggers

SELECT n.nspname||'.'||c.relname||'.'||t.tgname

FROM pg_trigger t JOIN pg_class c ON c.oid=t.tgrelid

JOIN pg_namespace n ON n.oid=c.relnamespace

WHERE NOT t.tgisinternal

AND n.nspname NOT IN ('pg_catalog','information_schema')

ORDER BY 1;

### Materialized views - and their row counts

SELECT schemaname||'.'||matviewname||' populated='||ispopulated

FROM pg_matviews

WHERE schemaname NOT IN ('pg_catalog','information_schema') ORDER BY 1;

-- then count rows in each one on both sides

### Columns with types and nullability

SELECT table_schema||'.'||table_name||'.'||column_name||':'||data_type||':'||is_nullable

FROM information_schema.columns

WHERE table_schema NOT IN ('pg_catalog','information_schema')

ORDER BY 1;

# 15. Appendix B - Reference timings

From the KLIP staging migration: 1043 MB, 119 tables across two schemas, 494 indexes, PostgreSQL 14.23 to ApsaraDB RDS 18.3, 4 vCPU / 8 GB target.

| Step | Duration |
| --- | --- |
| pg_dump (custom format, 104 MB output) | 15 seconds |
| pg_restore (-j 4) | 9.7 seconds |
| ANALYZE | 7 seconds |
| Full object verification | ~5 minutes |
| Identifying the true source database | ~25 minutes |
| Resolving which .env the app actually read | ~40 minutes |
| Total window | ~2 hours 20 minutes |

The lesson in that table is the shape, not the numbers. Moving the data took 32 seconds. Everything else was discovering the environment and proving the result. Budget for the discovery, automate the verification, and the data movement will be the easy part.